Trapping Dashboard Project - Reference and Planning Document

Purpose: Capture agreed requirements, architecture, implementation approach and future roadmap for a public trapping dashboard based on Trap.NZ data.

# Objectives

Provide a public website showing trapping results and trends.

Use a static site with nightly updates.

Support historical analysis from 2020 onwards.

Retain all original Trap.NZ data fields.

# Recommended Architecture

GitHub Pages hosts the static website.

GitHub Actions runs nightly scheduled updates.

Python downloads and processes Trap.NZ data.

Browser-based charts render data from JSON summary files.

No database or continuously running server required.

# Data Strategy

Keep all raw annual CSV exports and future API data.

Never discard source fields.

Generate derived JSON datasets for charting.

Store weekly, monthly and annual aggregations as required.

Maintain a single master dataset all_catches.parquet

Create a species model

# Folder Structure

Initially

Then as in foklder_structure_v2.txt

# Dashboard Requirements

Default view: Last 6 Months.

User selects Species and Period/Year.

Species include Rat, Mouse, Possum, Mustelid and All Species.

Years available from 2020 onward.

# Charts

Weekly catches for selected species and period.

Same Species, All Years comparison chart.

Species totals for selected period.

Summary metrics and trend indicators.

# Stage 2 Enhancements

Analyse by trap line.

Compare catches per trap.

Compare catches per visit.

Investigate optimal rebait frequency.

Support operational decision making.

# Coding Methodology and Environment

Primary IDE: VS Code.

AI Assistant: GitHub Copilot Pro.

Programming Language: Python.

Data Processing: Pandas.

Charting: Chart.js.

Source Control: Git and GitHub.

Website Hosting: GitHub Pages.

Automation: GitHub Actions.

Develop iteratively with small, testable increments and version control from the start.

# Proposed Delivery Phases

Phase 1: Load historical CSVs and create core dashboard.

Phase 2: Add rolling-period views and year comparisons.

Phase 3: Integrate Trap.NZ API and automate updates.

Phase 4: Add trap line and optimisation analytics.

# Next Steps

Establish GitHub repository and project structure.

Set up VS Code with GitHub Copilot Pro.

Import historical datasets from 2020 onward.

Build a proof-of-concept dashboard using local data.

Design JSON summary file formats.

Investigate Trap.NZ API authentication and limits.

Implement GitHub Actions nightly processing.

Develop same-species all-years comparison charts.

Review opportunities for trap-line and rebait-frequency analytics.